## Slide 1
Region 6 - San Jacinto Regional Flood Planning Group
Planning Meeting November 13, 2025 10:00 AM Planning Meeting

## Slide 2
ITEM 1 Call to Order

## Slide 3
ITEM 2 Welcome and Roll Call

## Slide 4
ITEM 3 Registered Public Comments on Agenda Items (Limit of 3 Minutes Per Person)

## Slide 5
ITEM 4 Texas Water Development Board Update

## Slide 6: TWDB Flood Management Evaluation (FME) for Small Communities

## Slide 7: TWDB FME for Small Communities Overview
Prioritize FMEs for small and rural communities that lack resources and staff.
Consider FMEs most likely to result in potentially feasible FMPs and FMSs.
Beyond this requirement, RFPG has flexibility.
RFPGs provide list in order of timing.
RFPGs approve the FME list at regular RFPG meetings.
Notes: From Exhibit C, pg. 81
Using the table of recommended FMEs prepared under Task 5A (but not already performed under Task 4C) the RFPGs will consider which FMEs are most likely to result in identification of potentially feasible FMPs and FMSs.
For this task, RFPGs are expected to prioritize FMEs for small and rural communities that lack the resources and staff to develop, perform, or review FMEs independently. Beyond this requirement, the RFPGs have flexibility in recommending the list of FMEs to be performed by TWDB, which may include considerations for emergency need, social vulnerability, available community resources, and scope.
The RFPGs will provide the order of timing of how they would like the FMEs to be performed by the TWDB within the list. Once a preliminary list of recommended FMEs to be performed by the TWDB is developed using the considerations listed above, the RFPG will approve the list of recommended FMEs at a regular RFPG meeting.

## Slide 8: Requirements
Small and rural with limited resources
  RFPGs to identify metrics to be approved at RFPG meeting and submitted to TWDB
Budget
  Total estimated budget ~ approximately $59M/5 year
  For the list, cap on total estimated FME-costs per RFPG per planning cycle: $3.9M
TWDB to provide the following required templates:
  FMX one-pagers
  Scope of work
  Community affirmation form – requesting for the first two.
Notes: RFPGs are to come up with clear criteria (example: population, AMHI, staff resources) for defining FMEs for their region to be performed by TWDB, have it approved by each region and provide it to the TWDB.
FMX one-pagers will be released soon.
Definition of Rural Applicant from FIF IUP (2024-2025)
Rural Applicant – An applicant that is: (A) a nonprofit water supply or sewer service corporation created and operating under Chapter 67 of the Texas Water Code or a district or authority created under Section 52, Article III, or Section 59, Article XVI, Texas Constitution, no part of the service area of which is located in an urban area with a population of more than 50,000; (B) a municipality: (i) with a population of 10,000 or less; or (ii) located wholly in a county in which no urban area has a population of more than 50,000; (C) a county in which no urban area has a population of more than 50,000; or (D) an entity that: (i) is a nonprofit water supply or sewer service corporation created and operating under Chapter 67 of the Texas Water Code, a district or authority created under Section 52, Article III, or Section 59, Article XVI, Texas Constitution, a municipality, county, or other political subdivision of the state, or an interstate compact commission to which the state is a party; and (ii) demonstrates in a manner satisfactory to the board that the entity is rural or the area to be served by the project is a wholly rural area despite not otherwise qualifying under Paragraph (A), (B), or (C).
Source: https://www.twdb.texas.gov/financial/programs/fif/doc/SFY2024-2025-FIF-IUP.pdf?d=8364.5

## Slide 9: Considerations and Requests
The TWDB aims to complete the first two FMEs for each RFPG to align with draft 2028 RFPs due May 26, 2027
To meet an expedited timeline, TWDB requests the first two FMEs SOW be submitted with the full list on March 26, 2026.
Due on March 26, 2026:
  Ordered list of FMEs: Standalone Exhibit C Table 19
  Updated FME feature class
  FME one-pagers
  [First two FMEs only] Scope of work
  [First two FMEs only] Community affirmation forms
Due on April 24, 2026:
  Scope of work for all FMEs on the FME list

## Slide 10: Proposed Timeline
January 7, 2026 – Tech Memo Submission Deadline
March 26, 2026 – Ordered list of FMEs due to TWDB
March 26, 2026 – SOWs for the first two FMEs due to TWDB
April 24, 2026 – SOWs for all other FMEs due to TWDB
May 2026 – Task orders executed with TWDB consultants
Sept 2026 – Midpoint update to RFPGs
February 19, 2027 – FME draft report and proposed FMPs to RFPGs
April 26, 2027 – FME final reports to RFPGs for inclusion in draft 2028 RFPs
May 26, 2027 – Draft 2028 RFP due to TWDB
Notes: January 7, 2026 – Submission Deadline
TWDB confirms receipt
30-day review period
TWDB accepts (notice to proceed) or rejects Tech Memo
*March 26, 2026 – List of FMEs submitted to TWDB
*April 24, 2026 – SOWs for FMEs submitted to TWDB

## Slide 11: Additional considerations
While RFPGs have flexibility to determine which small, rural community FMEs are included, please consider:
[First two FMEs only] Project scope: Can it be completed in less than a year?
Cost estimates: Must reasonably align with study scope and are proportionate to study size
[First two FMEs only] If TWDB determines FME cannot be completed during this cycle, FME will be skipped, and we will move to the next FME on the list
  Note: TWDB consultants performing work to provide scope and fee within RFPG estimated amount (if reasonable)

## Slide 12: Questions?
Image: Brent Hanson, U.S. Geological Survey. Public domain.

## Slide 13
ITEM 5 Approval of Meeting Minutes

## Slide 14
ITEM 5 Approval of Meeting Minutes

## Slide 15
ITEM 5 Approval of Meeting Minutes

## Slide 16
ITEM 5 Approval of Meeting Minutes

## Slide 17
ITEM 5 Approval of Meeting Minutes

## Slide 18
ITEM 5 Approval of Meeting Minutes

## Slide 19
ITEM 5 Approval of Meeting Minutes

## Slide 20
ITEM 5 Approval of Meeting Minutes

## Slide 21
ITEM 6 Task 1 Discussion – RFPG Public Survey and data collection.
Liaison Reports Pertaining to Other Region(s) Progress and Status and other Related Entities:
a. Trinity Region
b. Neches Region
c. Lower Brazos Region
d. Region H Water
e. Gulf Coast Protection District (GCPD)

## Slide 22
ITEM 7 Consideration of and possible action for Appointment to the Coastal Communities voting member position

## Slide 23
ITEM 8 SJRFPG -Technical Committee Report

## Slide 24
ITEM 9 SJRFPG –Public Engagement Committee Report

## Slide 25
ITEM 10
Update from the SJRFPG Technical Consultant on the 2028 Planning Cycle including discussion and possible action on the following:
Recommendation and/or adoption of Minimum standards (Task 3A)
Adoption of goals (Task 3C)
Approval of the Technical Memorandum (Task 4B) and authorization for the Technical Consultant to submit to the TWDB on behalf of the RFPG
Selection of and authorization for the Technical Consultant Team to proceed with performing FMEs (Task 4C)
Approval of the definition of a small or rural community that will inform the development of a prioritized list of FMEs to be submitted to the TWDB for the Board to perform under a separate program (Task 5B).

## Slide 26: Technical Consultant Update
November 13, 2025
Notes: Introduction

## Slide 27: Agenda
Red icon indicates need for action from the RFPG
Task 2A – Exposure Analysis Results
Task 3A – Floodplain Management Practices
Task 3C – Flood Mitigation and Flood Management Goals
Task 4B – Technical Memorandum
Task 4C – Performance of FMEs
Task 5B – Definition of Rural Sponsor
2028 Regional Flood Planning Schedule

## Slide 28: Task 2A – Exposure Analysis Results
Chart: Storm Events
| 10-year | 100-year | 500-year
First Cycle | 1045.1513 | 2541.3344
Second Cycle | 1360.6495 | 2340.0174 | 2890.7493

## Slide 29: Task 3A - Evaluation and Recommendation of Floodplain Management Practices Review

## Slide 30: Recommended Minimum Standards
Discussion and possible action to continue to recommend the updated and added minimum standards for the San Jacinto Regional Flood Plan.

## Slide 31: Task 3C – Floodplain Management Goals

## Slide 32: Additional Goal
Discussion and possible action to adopt one additional Floodplain Management Goal for the San Jacinto Regional Flood Plan.

## Slide 33: Task 4B – Technical Memorandum
Discussion and possible action to adopt the Technical Memorandum and authorize the SJRFPG Technical Consultant to submit to the TWDB on behalf of the SJRFPG

## Slide 34: Task 4B - Supplemental Material
Draft Technical Memorandum posted to website November 6th
Technical Memorandum Documentation:
  Report with appendices of required maps and tables
Due to TWDB January 7, 2026

## Slide 35: Task 4C – Performance of FMEs

## Slide 36: Task 4C – First Round of FMEs to Perform
Discussion and possible action to authorize the Technical Consultant team to perform the 11 FMEs.
  Ongoing coordination since May RFPG meeting.
  Sponsors have affirmed need and support of the RFPG performing these FMEs.
  Available data has been collected from sponsors to inform scope.
    Expected $810 of the total $942K for Task 4C.
  Additional FMEs to be presented at January RFPG Meeting.

## Slide 37: Task 4C – First Round of FMEs to Perform

## Slide 38: Task 4C - 2024 Preliminary LiDAR
Request to submit official request for H-GAC’s 2024 Preliminary LiDAR to supplement Task 4C FMEs.

## Slide 39: Task 5B - Recommend List of FMEs to be Performed by TWDB

## Slide 40: Task 5B - Rural Sponsor Definition
Discussion and possible action to set SJRFP Rural Sponsor definition.
52

## Slide 41: 2028 Flood Planning Cycle – Schedule
2025
2026
2027
2028
Technical Consultants under Contract Fall 2024
RFP Amendments due to TWDB April 1, 2025
Draft 2028 RFP Due
May 26, 2027
Final 2028 RFP Due Jan 2028
Tech Memo Due Jan 7, 2026
Submit FMEs to TWDB
Mar 26, 2026

## Slide 42: 2028 Flood Planning Cycle – FMX Schedule
2026
2027
Define FME List TWDB to Perform
March
June
September
Call for FY26-27 FIF Abridged Apps
TWDB to perform top 2 FMEs through the FME Program
TWDB Abridged App Review
Call for Full Apps
TWDB Abridged App Review
RFPG performs FMEs (Task 4C)
Collect Additional Data from Stakeholders
GLO RBFS Central Region Alternatives Analysis
Ongoing FIF Studies/Other sponsor-led studies
RFPG recommends FMXs (#1)
Chapter Documentation, Task 6A, 6B, Financial Assistance Survey
RFPG recommends FMXs (#2)
Draft RFP Due to TWDB May 2027
FME List Due to TWDB Mar 2026
March
June

## Slide 43: Future Meeting Dates & Content
Meeting | Milestone/Action
Nov 2025 | RFPG Meeting – Action Needed Vote to approve key content and Tech Memo (Task 4B) Vote to authorize Tech Con to proceed with performing FMEs (Task 4C) Vote to approve definition of small/rural community (Task 5B) Discuss FIF Technical Assistance ahead of FY26-27 Call for Apps
Dec 2026 | Public Engagement Committee Meeting Approve planning for Public Meeting Series to occur ~Q1 of 2026
Jan 2026 | RFPG Meeting – Action Needed Focus on FMEs the RFPG and TWDB to perform this cycle Vote to approve prioritized list of FMEs for the TWDB to perform (Task 5B) Planning for Q1 2026 Public Meeting Series
Mar 2026 | RFPG Meeting – Action Needed Presentation of Chapter documentation Update on potential recommended FMXs in 2028 RFP Vote to approve SOW and materials for submittal to TWDB (Task 5B)
May 2026 | RFPG Meeting Presentation of Chapter documentation GLO RBFS presentation on recommended projects Update on potential recommended FMXs in 2028 RFP

## Slide 44
ITEM 11
Consider Agenda items for Next
meeting

## Slide 45
ITEM 12 Public Comments – Limit 3 Minutes Per Person

## Slide 46
ITEM 13 Adjournment