## Slide 1
Region 6 - San Jacinto Regional Flood Planning Group
Planning Meeting February 12 ,2026 10:00 AM Planning Meeting

## Slide 2
ITEM 1 Call to Order

## Slide 3
ITEM 2 Welcome and Roll Call

## Slide 4
ITEM 3 Registered Public Comments on Agenda Items (Limit of 3 Minutes Per Person)

## Slide 5
ITEM 4 Texas Water Development Board Update

## Slide 6
ITEM 5 Approval of Meeting Minutes

## Slide 7
ITEM 5 Approval of Meeting Minutes

## Slide 8
ITEM 5 Approval of Meeting Minutes

## Slide 9
ITEM 5 Approval of Meeting Minutes

## Slide 10
ITEM 5 Approval of Meeting Minutes

## Slide 11
ITEM 5 Approval of Meeting Minutes

## Slide 12
ITEM 6 Task 1 Discussion – RFPG Public Survey and data collection.
Liaison Reports Pertaining to Other Region(s) Progress and Status and other Related Entities:
a. Trinity Region
b. Neches Region
c. Lower Brazos Region
d. Region H Water
e. Gulf Coast Protection District (GCPD)

## Slide 13
ITEM 7 SJRFPG – Technical Committee Report

## Slide 14
ITEM 8 SJRFPG –Public Engagement Committee Report

## Slide 15
ITEM 9
Update from the SJRFPG Technical Consultant on the 2028 Planning Cycle including discussion and possible action on the following:
  a. Approval of the definition of a small or rural community that will inform the development of a prioritized list of FMEs to be submitted to the TWDB for the Board to perform under a separate program (Task 5B).

## Slide 16: Technical Consultant Update
February 12, 2026
Notes: Introduction

## Slide 17: Agenda
Red icon indicates need for action from the RFPG
Task 5B – Definition of Rural Sponsor and Ranking
Q1 2026 Public Meeting Series
Flyer for Regionwide Update/FMX Submittal Date
2028 Regional Flood Planning Schedule

## Slide 18: Task 5B - Recommend List of FMEs to be Performed by TWDB

## Slide 19
First two FMEs completed by draft 2028 RFPs due May 26, 2027
FME program cycle uncoupled from RFPG cycle
Due March 26, 2026
  Ranked list of FMEs
  FME one-pagers
  Scope of Work (First Two FMEs)
  Community affirmation forms (First Two FMEs)
    Commitment to meet monthly with team
Due April 24, 2026
  Scope of Work for all FMEs on list

## Slide 20: TWDB FME Schedule Overview
February RFPG
  Action to Approve Small/Rural Community Definition
  Informal Approval of Initial Draft List for Coordination
March RFPG
  Approve Items due to TWDB March 26 & April 24
  Ranked List of FMEs
  FME One-Pagers
  Scope of Work for each FME
  Community Affirmation Forms (First Two FMEs)
    Need Authorized Signatory Authority
    Commitment to Meet Monthly with Team
    FMEs must be performed by February 2027

## Slide 21: Task 5B – Small Community Sponsor Definition
Discussion and possible action to set SJRFP Rural Sponsor definition.
An Entity that is:
Within a municipality or other political subdivision with a population of 10,000 or less; OR
Located wholly in a county in which has a population of 50,000 or less
AND demonstrates in a manner satisfactory to the San Jacinto Regional Flood Planning Group that the entity is rural or the area to be served by the project is a wholly rural area despite either qualifying or not qualifying under Items (A) and (B)
        - Urban area polygons developed by the US Census Bureau will be utilized to demonstrate satisfactory entities.
Notes: Houston-Woodlands-Sugar Land-MSA takes up over 80% of the region

## Slide 22: Task 5B – Initial FME List
Scope, fee, and ranking subject to change with further coordination.
$4M Budget
Notes: Houston-Woodlands-Sugar Land-MSA takes up over 80% of the region

## Slide 23: Q1 2026 Public Meeting Series

## Slide 24: Public Meeting Series
Review and approve Q1 public meeting series.
    Tuesday, February 17, 2026
      DOW Active Complex (East)
    Thursday, February 19, 2026
      C.K. Ray Recreation Center (North)
    Tuesday, February 24, 2026
      Fry Road MUD Building (West)
    Tuesday, March 3, 2026
      Johnnie Arolfo Civic Center (South)
  Thursday, March 5, 2026
    White Oak Conference Center (Central)
      * All meetings scheduled from 5 PM – 7 PM

## Slide 25: Flyer for Regionwide Update/FMX Submittal Date
Review and approve flyer and checklist posted to website.
  Second cycle FMX deadline set for July 2, 2026.

## Slide 26: 2028 Flood Planning Cycle – FMX Schedule
2026
2027
Define FME List TWDB to Perform
March
June
September
TWDB to perform top 2 FMEs through the FME Program
RFPG performs FMEs (Task 4C)
Collect Additional Data from Stakeholders
GLO RBFS Central Region Alternatives Analysis
Ongoing FIF Studies/Other sponsor-led studies
RFPG recommends FMXs (#1)
Chapter Documentation, Task 6A, 6B, Financial Assistance Survey
RFPG recommends FMXs (#2)
Draft RFP Due to TWDB May 2027
FME List Due to TWDB Mar 2026
March
June

## Slide 27: Future Meeting Dates & Content
Meeting | Milestone/Action
Feb 2026 | RFPG Meeting – Action Needed Focus on FMEs the RFPG and TWDB to perform this cycle Vote to approve prioritized list of FMEs for the TWDB to perform (Task 5B) Planning for Q1 2026 Public Meeting Series
Mar 2026 | RFPG Meeting – Action Needed Presentation of Chapter documentation Update on potential recommended FMXs in 2028 RFP Vote to approve SOW and materials for submittal to TWDB (Task 5B)
May 2026 | RFPG Meeting Presentation of Chapter documentation GLO RBFS presentation on recommended projects Update on potential recommended FMXs in 2028 RFP

## Slide 28
ITEM 10
Discussion on date, time & location of future planning group meetings.

## Slide 29
ITEM 11
Consider Agenda items for Next
meeting

## Slide 30
ITEM 12 Public Comments – Limit 3 Minutes Per Person

## Slide 31
ITEM 13 Adjournment